Table of Contents

Zombie Survivors	1

Rapport 1	1

Rapport 2 (prototype)	3

Rapport 3 (early access)	8

Rapport 4	10

## Zombie Survivors

### Rapport 1

Team: Out of bounds - Martin B, Felix, Sebastian, Nickolay, Daniel, Martin SF

Team / project

Roles

- Nickolay - Project manager

- Sebastian - GitLab administrator

- Daniel - Kanban lead

- Martin F - Manual testing lead

- Felix - Automated testing lead

- Martin B - UX lead

The roles are preliminary and may be adjusted as the project develops. At this point the main responsibilities are: Nickolay organizes meetings and keeps the overview, Sebastian manages the GitLab repository, Daniel will set up and maintain the Kanban board, Martin F will coordinate manual playtesting, Felix will own automated tests and CI, and Martin B will handle design and UX decisions.

There is no formal customer contact role since the project is self-directed. Nickolay handles contact with the course staff.

Project methodology

We plan to use Kanban with a board to track tasks. Meetings are scheduled for Thursdays and Fridays. Communication between meetings happens on Discord. We have not yet finalized all process details and will adjust as we learn what works.

Group dynamics and communication

Everyone participated in the first meeting. All team members have cloned the repo and gotten the project running. Communication has been active and there are no issues so far.

Retrospective

What we accomplished:

- Set up the team and repository

- Defined roles

- Wrote a specification with concept description, MVP requirements, and user stories

- Removed starter project code and set up our own project identity (name, README, license)

- Everyone got the project running locally

What can be improved:

- We have not started coding gameplay yet

- The Kanban board is not set up yet

- We need to agree on MVC approach before we start building features

Improvement points for next sprint

- Set up the Kanban board and start using it for task tracking

- Start coding core gameplay (player movement, enemies)

- Agree on an MVC architecture approach before building features

Requirements and specification

We have written a specification document: [spec.md](spec.md)

The specification includes a concept description (top-down horde survival game inspired by Vampire Survivors), a list of 10 MVP requirements, and three prioritized user stories.

MVP requirements (not started)

- Show a game board

- Show player on game board

- Move player

- Player interacts with terrain

- Player has XP and can level up

- Show enemies; they interact with terrain and player

- Player can die (from enemy contact)

- Goal: survive as long as possible

- Enemies spawn continuously

- Start screen and game over screen

No changes have been made to the MVP requirements.

User stories

See [spec.md](spec.md) for the full list. The three prioritized user stories are:

- As a player I need a character I can move and shoot with so I can play the game.

- As a player I need enemies to fight, such as zombies.

- As a player I need upgrades to get progression in the game.

Acceptance criteria and detailed work tasks will be added for the next submission as we begin implementing features.

Priority

We will focus on MVP first, starting with player movement and enemies. Features beyond MVP will be planned after MVP is reached.

Code

We have set up the project, removed the starter code (obligator.png, blipp.ogg), updated the README, and added a license. The project compiles and runs. We have experimented briefly with LibGDX to understand the framework. No gameplay code has been written yet.

### Rapport 2 (prototype)

Report - submission 2 (prototype)

Team: Out of bounds - Martin B, Felix, Sebastian, Nickolay, Daniel, Martin SF

Team / project

Roles:

- Nickolay: Project manager

- Sebastian: GitLab administrator

- Daniel: Kanban lead

- Martin F: Manual testing lead

- Felix: Automated testing lead

- Martin B: UX lead

In practice, roles became more concrete during coding. Felix focused on menus, Martin SF on the map, Martin B on the HUD, Nickolay on animations/sprites, Daniel on enemies, and Sebastian on git/architecture. Everyone stayed flexible beyond their named roles.

Methodology:

We used a Kanban board to track tasks and met on Thursdays and Fridays. The rhythm worked well.

A major lesson was that MVC was harder to apply in LibGDX than expected. Too much logic initially ended up in the view layer, so we refactored to separate model, view, and controller properly. This was painful but improved the structure.

We also tried A* pathfinding for enemies, but dropped it because it was hard to maintain and performed poorly. Simpler zombie movement fit the theme better.

Group dynamics:

Communication happened mainly on Discord and in person. Everyone contributed actively, and there were no conflicts. Disagreements were resolved through discussion and majority agreement.

Retrospective:

Went well:

- Playable prototype with player, enemies, shooting, map, and menus

- MVC refactor improved structure

- Good division of work

- Dropping A* was decided quickly

Could improve:

- Enforce MVC separation earlier

- Start testing

- Finish incomplete features such as enemy sprites, map boundaries, and ammo system

Next sprint:

1. Add enemy sprites and map boundaries

2. Start writing tests alongside features

3. Create Kanban issues before starting work

Commit balance:

Commits are reasonably distributed. Everyone committed code, though some used smaller frequent commits while others batched larger changes.

Meeting minutes:

referat-2.md

Requirements and specification

MVP progress:

1. Show game board: Done

2. Show player on game board: Done

3. Move player with WASD: Done

4. Terrain blocks player movement: Done

5. XP and leveling: Not started

6. Enemies interact with terrain/player: Partially done

7. Player can die from enemy contact: Done

8. Goal is to survive as long as possible: Not started

9. Enemies spawn continuously: Partially done

10. Start screen and game over screen: Done

No MVP requirements changed.

User story 1: Player movement and shooting

As a player, I need a character I can move and aim so I can interact with the game world.

Acceptance criteria:

- Move with WASD

- Face mouse cursor

- Shoot toward mouse cursor

- Bullets collide with trees and enemies

Tasks:

- Implement WASD movement

- Implement mouse aiming

- Implement bullet spawning/direction

- Implement bullet/tree and bullet/enemy collision

Status: Done

User story 2: Enemies

As a player, I need enemies to fight so the game has challenge.

Acceptance criteria:

- Enemies spawn and walk toward player

- Enemies damage player on contact

- Enemies die after enough damage

Tasks:

- Implement enemy movement

- Implement spawning

- Implement contact damage and health

- Implement enemy/tree collision

Status: Partially done. Basic movement and damage work, but sprites and map boundaries are missing.

User story 3: Map and terrain

As a player, I need a world to navigate so the game has spatial challenge.

Acceptance criteria:

- Trees block player, enemies, and bullets

- Camera follows player

- World is larger than screen

Tasks:

- Implement tilemap with trees

- Implement collision with trees

- Implement camera follow

Status: Done

Prioritization:

We prioritized MVP requirements first. Movement and shooting came first because other features depend on a controllable player. Enemies came next as the core challenge. Menus/screens were done in parallel. XP and upgrades are deferred until core gameplay is solid.

Known bugs:

- Enemies can get stuck if they spawn outside the intended map area

- Player can walk outside the map boundary

Code

Refactoring:

We refactored to separate MVC properly. The model now handles game state and logic, the view handles rendering, and the controller handles input.

We also added an event system so the view can react to model events such as shots and deaths without direct coupling.

Architecture:

Model: game state and logic, including player, enemies, weapons, and map

View: rendering with LibGDX SpriteBatch, HUD, and menus

Controller: input handling and delegation to model

The model fires events, and the view registers listeners.

Code quality:

The codebase is better structured after refactoring, but collision handling is still scattered and should be consolidated.

Testing:

There are very few tests so far. A fake/empty map setup was created so tests do not depend on real assets. Test coverage should be prioritized next sprint.

Need help with:

MVC in LibGDX is harder than expected. We would benefit from examples of how other LibGDX projects separate model and view, especially around input and animation.

### Rapport 3 (early access)

Report - submission 3 (early access)

Team: Out of bounds - Martin B, Felix, Sebastian, Nickolay, Daniel, Martin SF

Team/project:
Roles are still working fine: Nickolay = project manager, Sebastian = GitLab administrator, Daniel = Kanban lead, Martin F = manual testing lead, Felix = automated testing lead, Martin B = UX lead. Since MVP has been reached, roles are more flexible and everyone contributes across testing and documentation.

Methodology:
Kanban has worked well. We meet Thursdays and Fridays. We should have been better at creating issues and linking branches to them, since some features were merged without corresponding issues.

Group dynamics:
Good. Communication is mainly through Discord and in-person meetings. No unresolved disagreements.

Retrospective:
Went well: good work division, flexible roles, MVC refactoring, solid feature set with enemy types, progression, sound, and HUD.
Can improve: tests started too late, Javadoc/documentation added too late, issues/MRs used inconsistently, sometimes direct commits to main.

Next sprint improvements:

- Reach 75% test coverage before final submission

- Write Javadoc for all interfaces and public methods

- Use issues and merge requests consistently

Commits:
Reasonably distributed. Everyone contributed code. Differences mostly come from commit style.

Meeting minutes:
referat-3.md

Requirements/specification:
All 10 MVP requirements are done and the game is beyond MVP. No MVP requirements have changed.

MVP done:

- Game board

- Player on board

- Player movement

- Terrain interaction

- XP and leveling

- Enemies with terrain/player interaction

- Player death

- Survival goal

- Continuous enemy spawning

- Start and game-over screens

Beyond MVP:
Police zombie that shoots, level-up upgrades, HUD with score/timer, health/ammo drops, sound/music, blood spots and particles.

User stories done:
US4 Combat feedback: sound, particles, music, and event-based sound separation.
US5 Progression: XP, level thresholds, upgrade screen, upgrades.
US6 Enemy variety: police zombie with shooting behavior and variant spawning.
US7 Resource management: ammo, reload, health/ammo pickups, pickup collision, drop factory.

Priorities:
Soft feature freeze. Main focus is code structure, tests, documentation, cleanup, and only small helpful features.

Known bug:
Some upgrade combinations become too strong too quickly.

Code:
AI-assisted development: Claude was tried for A* pathfinding, but the result was hard to understand, hard to maintain, and performed poorly. We replaced it with a simpler solution ourselves.

Refactoring since submission 2:
Tighter MVC, better encapsulation, event system, factories for enemies/bullets/drops/players, and bug fixes for spawning and map boundaries.

Architecture:
MVC with model, view, controller. Events decouple model and view. Factories make object creation consistent and testable.

Code quality:
Improved encapsulation, package READMEs, tighter MVC, factory pattern. Codebase is readable enough for all members to navigate and modify.

Testing:
Coverage excluding view is not yet 75% for most types. Current coverage is roughly 55-68%, except class coverage at 87.2%.

Coverage:
Line: 1084/1602 = 67.7%
Branch: 391/725 = 53.9%
Instruction: 4626/6743 = 68.6%
Method: 266/393 = 67.7%
Class: 34/39 = 87.2%
Complexity: 399/764 = 52.2%

Needs more tests:
Collision, spawning, drops, upgrades, weapons, and game state transitions.

Going forward:
Focus on test coverage and Javadoc before final submission. No significant external help is needed.

### Rapport 4

Report – Submission 4

Team: Out of Bounds – Martin B, Felix, Sebastian, Nickolay, Daniel, Martin SF

Team / Project

Roles

Our roles became more flexible throughout the project. We started with specific areas like tests, git, MVC structure, player textures and collision logic, but eventually focused more on what was most interesting or needed at the time. As a result, everyone contributed to and understands most of the project.

We also improved at meeting regularly, both in person and on Discord. This made cooperation easier without needing strict roles. Next time, we might define clearer roles from the start while still staying flexible.

Experiences / Project Methodology

Group Dynamics and Communication

The group dynamics worked well. We used Discord for scheduling, questions and discussions, and often met in person to work together. Communication was open, with a low barrier for asking for help or giving feedback.

We kept the code readable and used JavaDocs for important classes and methods. Interfaces and the factory pattern made it easier to add weapons, enemies, drops and other objects without changing large parts of the codebase. Disagreements were mostly solved through discussion, testing and evaluating what worked best.

Retrospective

What Went Well

We are happy with the final result. We made a fun, fully playable game and learned a lot about teamwork and git. Our strongest points were good communication, motivation, and thinking through implementations before writing code. Using factories and events early also paid off.

What Could Be Improved

The biggest issue was scope. Even when we agreed to refactor and polish, we kept adding new features. This was fun, but affected code quality and balancing. Upgrades especially became difficult to tune and often made the player too strong.

Architecturally, AppModel and AppView became too large and had too many responsibilities. Splitting and refactoring them became a recurring task, and this should have been handled more clearly from the start.

What We Did

In this phase, we focused on refactoring and smaller improvements based on playtesting, since this is the release version.

Features: Added new level-up weapons, upgrades for them, and stronger boss enemies.

Tests: Increased focus on testing. Coverage is above our branch coverage goal and well above the instruction coverage requirement.

Encapsulation: Continued using get() methods so fields can remain private.

Refactoring: Reduced complexity in AppModel and AppView by moving responsibilities into smaller components and improving factory pattern usage.

Bug fixes: Fixed a shotgun asset bug where it used some assault rifle sprites.

Code

Architecture and Design Choices

The project uses MVC architecture and event-driven design to keep the model and view decoupled. The model can notify the view about game events without knowing how they are displayed.

Features are split into dedicated classes, such as PlayerModel and EnemyModel, which build on LivingObject and helper classes. The view is also split into separate classes for the HUD, death screen, menus and similar components.

The factory pattern is used for enemies, bullets, drops and players, making object creation cleaner and easier to extend and test. Adding a new enemy or weapon only requires changing a few files.

The main architectural issue is that AppModel and AppView became too large. AppModel still has more dependencies than we would like, but fully refactoring it was not realistic within the time frame.

Managers

We built a system that makes it easier to add new animations for weapons. We also made a Python-based Weapon Overlay Tool, which helped us add new weapon sprites to the player without manually editing every combination.

Code Quality and Maintainability

We used SonarQube throughout the project and spent the final iteration fixing issues related to cognitive complexity, loop structure and bugs such as integer overflow. JavaDocs were added for important classes and methods.

Overall, the code is reasonably easy to navigate, but the model package should be divided into more logical sub-packages.

Testing and Coverage

Package | Instruction Coverage | Branch Coverage
controller | 100% | 97%
model.events | 100% | -
model.weapon | 97% | 97%
model.enemy | 97% | 87%
model.collision | 93% | 79%
model.levelsystem | 93% | 76%
model.projectile | 92% | 63%
model main | 91% | 79%
app | 38% | 40%
Total | 89% | 77%

We are above our branch coverage goal and well above the instruction coverage requirement. The lowest coverage is in the app package, mainly because it contains application setup and view-related code, which is harder to unit test. The sound package also has lower branch coverage because audio behavior is difficult to test automatically.

The tests gave us more confidence when refactoring AppModel and AppView. Overall, the main gameplay logic is well tested, while the remaining weak areas are mostly application setup, audio and view-related functionality. If we continued, we would make these parts more testable by separating more logic into dedicated classes.